## Slide 1: Ghidra-LLM: Large Language Models for Static Reverse Engineering
Spring Week 6 Update
Project 9: Bisesh, Mack, Maximilan, Craig, Justin

## Slide 2: Review - Project Goal
In this project, our team will create large language model support for NSA’s new reverse engineering tool, Ghidra.
Reverse engineering is inherently a lossy process. Valuable context and data is often lost or obscured. Our goal is to use machine learning to bridge this gap.

## Slide 3: Review – Project Process
Multi-step project that consists of numerous phases
Phase 1: Research & Red Teaming current LLM application (Fall 2024)
Phase 2: Improving current models (Late Fall 2024 – Early Spring 2025)
Phase 3: Further refinement & integrating our new model into Ghidra and Documentation (Spring 2025)

## Slide 4: Review – Phase 1 Research & Red Teaming current LLM application (Fall 2024)
We are taking advantage of a current existing open-source large language model "LLM4Decompile".
This LLM already has the ability to decompile binary/assembly to C (Best version ~65% accurate)
Our current goal is to refine this LLM to become more accurate.
How do we accomplish this?

## Slide 5: Review – Phase 2 Improving current models (Late Fall 2024 – Early Spring 2025)
Build the RAG Pipeline
Build the DataBase for the Pipeline
Expand on the Red Teaming efforts and put all Hallucinations into buckets
Finetune everything

## Slide 6: Review – Phase 3 Further refinement & integrating our new model into Ghidra and Documentation (Spring 2025)
Documentation, Documentation, Documentation
RAG Pipeline Refinement

## Slide 7: Team Objectives
Our team has the latest LLM4Decompile model running on our development environment
Hosting this model on ubuntu desktop provided by GMU, with code repository (github) https://github.com/SPIRE-GMU/SPIRE_GLLeN/tree/dev
With the model running, we can begin to test, improve, and refine it.
We have split into 2 teams to achieve these objectives
RAG Team – This team oversees building a RAG Pipeline that we will combine with LLM4Decompile to improve accuracy
Red Team – This team oversees evaluating the current LLM4Decompile model and determining where it falls short.

## Slide 8: Lab Environment

## Slide 9: Red Team (Mack, Max, Bisesh) Objectives – Last 2 weeks
Researched red teaming SMT solvers for red teaming
Briefed Shakhar on current progress and future plans
Began collecting research papers with Shakhar for next steps

## Slide 10: Red Team (Mack, Max, Bisesh) Objectives – Next 3 weeks
Finish code for the graph analysis.
Collect results on both remaining LLM4 content as well as current pipeline results
Begin planning and working on poster

## Slide 11: RAG Team (Craig, Justin) Objectives – Last 2 Weeks
Work towards and completed RAG pipeline
Adjust Neo4j database with embeddings used for KNN search
Research and set up the KNN search
Complete KNN search functionality

## Slide 12: RAG Team (Craig, Justin) Objectives – Next 3 Weeks
Improve KNN search functionality within the Rag Pipeline
Run large scale metric collections for paper results
Bug-fix and optimize pipeline
Begin demo and presentation work

## Slide 13: CFG Map

## Slide 14: Gantt Chart – Phase 2